FOUSGEN

fousventures.com

Business Proposal

WhisperBack

Your Personalized Audio Whisperer

| Prepared For | Dr. Maria |
| --- | --- |
| Prepared By | FousGen |
| Website | fousventures.com |
| Contact | contact@fousventures.com |
| Date | May 2, 2026 |
| Proposal Reference | FG-2026-WB-001 |
| Version | 1.0 — Confidential |
| Technical Companion | FG-2026-WB-TECH-002 |

This proposal is valid for 30 days from the date of issue.

Technical implementation details are documented in the Technical Proposal (FG-2026-WB-TECH-002).

# Table of Contents

01  Executive Summary	3

02  Problem Statement	4

03  Proposed Solution & Deliverables	5

04  Technical Architecture	6

05  About FousGen	7

06  Timeline & Milestones	8

07  Pricing & Budget	9

08  Terms & Conditions	10

09  Signature & Sign-off	11

# 01 — Executive Summary

At a Glance

WhisperBack is a cross-platform mobile application that plays personal audio clips automatically on a user-defined schedule — making it the first focused tool to combine interval-based audio playback, sleep/prayer mode awareness, and personal content ownership in a single product.

| Platform | Timeline | Investment |
| --- | --- | --- |
| iOS + Android (Flutter) | 7–8 Weeks | PKR 320,000 |

The Opportunity

In a market flooded with generic meditation apps and pre-packaged affirmation content, a clear gap exists: a tool that lets users play their own audio — Quranic recitations, personal affirmations, coaching scripts, or focus sounds — automatically, at intervals they define, in a way that respects their daily rhythm including prayer times. No current App Store or Google Play product fills this exact intersection.

Our Solution

FousGen proposes to design, develop, and deploy WhisperBack: a Flutter-based mobile application for both iOS and Android. The app features five core capabilities: a global active/inactive toggle, playlist and audio clip management, interval-based scheduling, a configurable shuffle engine, and a prayer-aware silence mode powered by offline GPS-based calculation. A companion admin panel provides the client with real-time visibility. Cloud backup and sync are scoped as a premium feature in v1, with a public playlist marketplace planned for v2.

Key Outcomes for the Client

| Outcome | Detail |
| --- | --- |
| Market-Ready Launch | A fully functional, App Store and Google Play-ready mobile product within 7–8 weeks |
| Cost Efficiency | One Flutter codebase delivering native performance on both platforms — approximately 60% less than two separate native apps |
| Offline-First Reliability | Local SQLite storage is the source of truth. The app works with zero internet. AWS cloud is the optional backup layer for Premium users |
| Cultural Fit | Prayer-time integration powered by the Adhan library — the same engine used by Muslim Pro — fully offline, zero API calls |
| Long-Term Scalability | Clean Architecture and automated CI/CD pipeline from day one. Post-launch features cost a fraction of v1 to add |

# 02 — Problem Statement

The Client’s Challenge

Dr. Maria has identified a genuine gap in the audio wellness market: users who wish to incorporate personal audio content — spiritual recitations, self-recorded affirmations, coaching scripts, or focus sounds — into a structured daily routine have no dedicated tool to do so. Existing solutions fall into one of four unsatisfying categories:

| Existing Solution | What It Offers | Critical Gap |
| --- | --- | --- |
| Generic Affirmation Apps (e.g., Think Up) | Pre-packaged affirmation content, limited personalization | Cannot import personal audio; no interval scheduling |
| Islamic Lifestyle Apps (e.g., Muslim Pro) | Prayer times, Quran recitation, Qibla direction | No custom audio, no interval scheduling, single-purpose |
| Automation Tools (e.g., Tasker) | Powerful background scheduling with audio support | Requires technical expertise; inaccessible to general users |
| Default Phone Alarm | One-time audio playback at a set time | No playlists, no intervals, no sleep mode integration |

The Core Problem

There is no product that simultaneously offers: (1) personal audio import and recording, (2) intelligent interval-based scheduling, (3) prayer-time awareness, and (4) an accessible, consumer-grade user experience. This is the precise intersection WhisperBack occupies.

Market Validation

Muslim Pro has accumulated over 100 million downloads — demonstrating that prayer-aware mobile apps have massive, proven global demand.

Think Up (affirmation app) has 10 million+ downloads at a $5.99/month subscription, proving willingness to pay for personal audio wellness tools.

The global meditation and mindfulness app market is projected to reach $6.4 billion by 2025, growing at 11.4% CAGR — an expanding, not contracting, category.

1.9 billion Muslims globally represent an underserved audience for prayer-integrated audio scheduling — a use case no current productivity or wellness app addresses holistically.

The Opportunity in One Sentence:  WhisperBack serves the intersection of three fast-growing markets — Islamic lifestyle apps, audio wellness, and personal productivity automation — and faces no direct competitor in that exact position.

# 03 — Proposed Solution & Deliverables

Solution Overview

FousGen will design and develop WhisperBack as an offline-first, cross-platform Flutter application. The architecture prioritizes reliability and user trust: all data is stored locally first, with AWS cloud sync as a premium layer. The app will be submitted to both the Google Play Store and Apple App Store as part of the engagement scope.

Core Feature Deliverables

| # | Feature | Description | Release |
| --- | --- | --- | --- |
| F-01 | Active / Inactive Toggle | Single power button on home screen. When OFF, all playback ceases with no exceptions. State persists across phone restarts and OS-forced app closures. | v1 — Core |
| F-02 | Playlist Management | Create, rename, edit, and delete playlists (up to 20 for Basic users, 50 for Premium). Import MP3 and M4A files or record audio directly in the app. Import runs in the background — the UI stays fully responsive. | v1 — Core |
| F-03 | Interval Scheduling | Assign a schedule to any playlist: set a start time and playback interval (in minutes or hours). The app plays one clip per trigger automatically, even with the screen locked. Conflict detection prevents overlapping schedules. | v1 — Core |
| F-04 | Shuffle Engine | Per-playlist and global shuffle toggle. Randomizes clip order so no clip repeats until all in the playlist have played. Shuffle state is saved between sessions. | v1 — Core |
| F-05 | Sleep & Prayer Mode | User-defined silence windows (sleep, meetings, study). Prayer mode calculates local prayer times offline using device GPS. Overlapping windows are merged. This mode has the highest priority and overrides all playback. | v1 — Core |
| F-06 | Cloud Backup & Sync | Playlists and audio files backed up to AWS S3. Restore after reinstall. Multi-device sync: whichever device made the most recent change wins. Premium users only. | v1 — Premium |
| F-07 | Admin Dashboard | Web panel for FousGen and client: view user counts, storage usage, and crash rates. Manage Premium tier flags. Built on Next.js, deployed on AWS Amplify. | v1 — Included |

What Is Not in Scope (v1)

- Public playlist marketplace or web discovery site (planned for v2)

- Apple Watch or WearOS companion app

- AI-generated audio or text-to-speech features

- In-app subscription purchase flow (planned for v1.1 post-launch)

- App Store and Google Play publishing fees — client provides developer accounts

Delivery Methodology

FousGen follows an Agile-adjacent delivery model with weekly sprint cycles, Friday written progress updates, and demo calls at the end of each major phase. The client receives a working build on TestFlight and Google Play Internal Track at the end of each phase — not just a progress report.

# 04 — Technical Architecture

Technology Stack

All technology choices were made for three reasons: reliability, offline capability, and long-term maintainability. Full technical specifications, system architecture diagrams, platform constraints, and the testing strategy are documented in the Technical Proposal (FG-2026-WB-TECH-002).

| Layer | Technology | Business Rationale |
| --- | --- | --- |
| Mobile App | Flutter (Dart) | One codebase builds both iPhone and Android — approximately 60% less cost than two separate native apps. Compiles to native code, not a web view. |
| On-Device Storage | SQLite (Drift ORM) | All user data saved on-phone first. App works fully offline. Cloud is the backup, not the source of truth. |
| User Authentication | AWS Cognito | Managed login supporting email/password and Google Sign-In. Passwords and tokens stored in the phone’s OS secure vault — never in the app itself. |
| Cloud Database | AWS DynamoDB | Stores playlist metadata and sync timestamps for Premium users. Scales automatically. No server to manage or pay for when idle. |
| Audio File Storage | AWS S3 | Secure audio file storage with expiring access links. Files are auto-deleted when an account is removed. |
| API Layer | AWS Lambda + API Gateway | Serverless functions for cloud sync and Premium checks. No dedicated server to maintain — the client only pays for what is used. |
| Prayer Times | Adhan (offline) | Offline astronomical calculation using device GPS. No internet required. Default: Karachi method (Pakistan). User-selectable. |
| Background Audio | just_audio + audio_service | Industry-standard Flutter audio libraries. Handle lock-screen controls and OS media sessions on both platforms. |
| Admin Panel | Next.js on AWS Amplify | Web dashboard auto-deployed on every code push. Separate admin login — completely isolated from the end-user app. |
| CI/CD Pipeline | GitHub Actions + Fastlane | Every code change triggers automated tests, code signing, and deployment. No manual build steps required. |
| Crash Reporting | Sentry + AWS CloudWatch | Real-time crash alerts from the first beta build. Issues caught before they reach end users. |

AWS Cloud Backbone

WhisperBack uses AWS (Amazon Web Services) as its cloud backbone. The architecture activates only for Premium users who enable backup and sync. Free users experience the full core feature set entirely on-device. Full AWS service details and cost projections are covered in Section 07 of this document.

Platform Disclosure — iOS Scheduling

iOS Scheduling Tolerance:  Apple’s operating system introduces a 1–2 minute scheduling tolerance as a battery-saving design decision. This is not a bug and cannot be removed without violating App Store guidelines. This limitation is documented in full in the Technical Proposal and is acknowledged by both parties before contract signing.

# 05 — About FousGen

Who We Are

FousGen is a software and product studio specializing in cross-platform mobile applications, scalable AWS backend systems, and productized digital tools. We have delivered production applications across consumer lifestyle, health and wellness, and productivity categories. Our team combines product thinking with engineering discipline — we don’t just write code; we help clients build products that generate traction.

Our Core Team for WhisperBack

| Name | Role | Relevant Experience |
| --- | --- | --- |
| Lead Developer | Flutter Architect | 4+ years Flutter. Built background audio and scheduling apps with 50k+ combined users. Contributed to open-source audio plugins. |
| UI/UX Designer | Product Designer | 5 years mobile product design. Designed 3 apps with 500k+ downloads. Expert in dark-theme and accessibility-first UI. |
| Cloud Engineer | AWS Backend | 3 years AWS production systems. Built real-time sync for 50k+ user platforms. Specializes in DynamoDB, Lambda, and Cognito security. |
| Project Lead | Account & Delivery | Managed 15+ client engagements. Weekly client communication, milestone accountability, and risk management. |

Relevant Case Studies

DhikrFlow — Islamic Audio App

Built a dhikr counter and audio player with offline prayer time calculation using the Adhan library. Achieved a 4.7★ rating on Google Play and 45,000+ downloads in the first three months after launch.

FocusDrop — Scheduled Ambient Audio

Developed an interval-based ambient sound app for iOS and Android with background audio maintained during screen lock. 22,000 active users. Featured by Apple in the Health & Fitness category in two markets.

CoachVault — Personal Audio Library

Built a coaching audio management platform with offline playback, AWS S3 cloud backup, and team sharing. Processed 2 TB of user-uploaded audio content in year one.

Client Testimonials

“FousGen delivered exactly what was in scope, on time, and communicated proactively throughout. They raised architectural concerns we hadn’t considered and saved us from a costly mistake on iOS background audio. I’d work with them again without hesitation.”

— CEO, FocusDrop

“What sets FousGen apart is that they think like product people, not just developers. They asked questions about our users before writing a single line of code.”

— Founder, CoachVault

# 06 — Timeline & Milestones

The proposed timeline for WhisperBack v1 is 7–8 weeks from signed contract and upfront payment receipt. The schedule assumes dual-platform delivery (iOS + Android) with cloud sync included. An Android-only scope reduces the timeline to 5–6 weeks.

| Ph. | Duration | Focus | Key Deliverables | Client Sign-off |
| --- | --- | --- | --- | --- |
| 1 | Week 1 | Foundation | Project repo, CI/CD pipeline, AWS environment, Flutter project structure, local database schema | Architecture review call. AWS environments confirmed. |
| 2 | Wks 2–3 | Core Features I | Home toggle, playlist management, audio import and recording, clip library, local storage | Client can create playlists and import audio on test build. |
| 3 | Week 4 | Core Features II | Interval scheduling, conflict detection, background audio on Android, audio session on iOS | Scheduled playback runs with screen locked on both platforms. |
| 4 | Week 5 | Shuffle & Prayer Mode | Shuffle engine, offline prayer time calculation, sleep mode priority logic | Prayer mode silences and resumes correctly. Shuffle confirmed non-repeating. |
| 5 | Week 6 | Cloud Sync & Admin | AWS sync (DynamoDB + S3), Cognito login, admin panel, security rules | Cloud sync works across two test devices. Admin panel accessible. |
| 6 | Week 7 | QA & Polish | Cross-device testing, UI polish, Sentry crash reporting, performance profiling | All critical test cases passed. QA sign-off document signed. |
| 7 | Week 8 | Launch Prep | Store screenshots, App Store submission, Play Store staged rollout, handover package | Apps submitted to both stores. Handover package delivered. |

Key Assumptions

- Contract signed and 40% upfront payment received before Week 1 begins.

- Client provides Apple Developer Account and Google Play Console access by end of Week 1.

- Design feedback returned within 48 hours of each sprint build delivery.

- Scope changes after Week 4 require a written change order and are assessed for timeline and cost impact.

- Timeline excludes App Store review time (typically 1–7 days for iOS, 1–3 days for Android).

Scope Options

| Scope Option | Timeline | Investment (PKR) |
| --- | --- | --- |
| Full v1: iOS + Android + Cloud Sync + Admin Panel (Recommended) | 7–8 Weeks | 320,000 |
| Android Only + Cloud Sync + Admin Panel | 5–6 Weeks | 220,000 |
| iOS + Android — Local Only (No Cloud Sync) | 5–6 Weeks | 230,000 |
| Android Only — Local Only (MVP, Fastest to Market) | 4–5 Weeks | 150,000 |

# 07 — Pricing & Budget

Investment Summary

All pricing is in Pakistani Rupees (PKR). Pricing reflects the full v1 scope: both platforms, AWS cloud sync, and admin panel. Scope reductions result in corresponding cost adjustments outlined in Section 06.

| Deliverable | Est. Hours | Rate (USD/hr) |
| --- | --- | --- |
| Project Setup, CI/CD, AWS Infrastructure | 15 | 11 |
| UI/UX Design System & Screen Design | 20 | 11 |
| Core Feature Development (Flutter) | 55 | 11 |
| Scheduling Engine + Background Audio | 25 | 11 |
| Prayer Time Integration (Adhan + GPS) | 16 | 11 |
| AWS Auth + DynamoDB + S3 Cloud Sync | 20 | 11 |
| Admin Panel (Next.js + AWS Amplify) | 16 | 11 |
| QA, Testing & Bug Fixes | 20 | 11 |
| App Store & Play Store Submission | 8 | 11 |
| Subtotal | 195 hrs | 2,145 |
| Project Discount (Early Engagement) | — | 500$ |
| TOTAL INVESTMENT | — | 1,645 $ |

Payment Schedule

| Mile. | Trigger | Timing | % |
| --- | --- | --- | --- |
| M1 | Contract signed + work begins | Day 0 | 40% |
| M2 | Feature-complete build delivered (Phase 4) | Week 5 | 30% |
| M3 | Final delivery + store submission | Week 8 | 30% |

Ongoing Costs (Post-Launch — Not Included Above)

- AWS free tiers cover early stage (Cognito free up to 50,000 MAUs, Lambda first 1M requests/month free, DynamoDB near-zero at early scale). Estimated $20–$50/month at 1,000 Premium users.

- AWS S3 audio storage costs: approximately $0.023/GB stored + $0.09/GB transferred out. Estimated $10–$30/month at early Premium user scale.

- Apple Developer Program: $99/year (client account). Google Play: $25 one-time (client account).

- Optional maintenance retainer: PKR 25,000–40,000/month covers OS update compatibility, bug fixes, and minor feature additions.

# 08 — Terms & Conditions

1. Scope of Work

This proposal defines the full scope of work for WhisperBack v1. Any features, screens, integrations, or functionality not explicitly listed in Section 03 are considered out of scope and will be quoted and agreed upon separately. Scope changes after Phase 4 (Week 5) will incur a change request assessment within 48 hours, including timeline and cost impact.

2. Payment Terms

All payments are due within 5 business days of the milestone trigger event.

Work will pause if any payment is more than 7 business days overdue.

Payment is accepted via bank transfer. Account details are provided upon contract signing.

Prices are fixed for the agreed scope. Scope changes are priced separately.

3. Intellectual Property

Upon receipt of final payment (Milestone 3), all source code, design assets, and deliverables become the exclusive intellectual property of the client. FousGen retains no rights to the codebase, app name, or brand assets. FousGen may reference WhisperBack as a portfolio case study, anonymized or attributed per client preference.

4. Developer Account Ownership

The client is strongly advised to own and maintain the Apple Developer Program account and Google Play Console account under their own credentials. FousGen may be granted team access for submission purposes. The Android Keystore file and iOS signing certificates will be generated by FousGen and delivered to the client at project completion. Loss of the Keystore prevents future Android updates — the client is solely responsible for its safekeeping after handover.

5. Confidentiality

Both parties agree to keep all project details, technical specifications, pricing, and business strategies confidential. Neither party will disclose proprietary information to third parties without prior written consent, except as required by law.

6. Warranties & Liability

FousGen warrants that all deliverables will function as specified in Section 03 at time of delivery.

A 30-day post-launch bug warranty is included. Bugs reproducible from the delivered specification and reported within 30 days of final delivery are fixed at no additional charge.

FousGen is not liable for App Store or Google Play rejection caused by client-provided content, false metadata, or policies introduced after proposal signing.

FousGen is not liable for iOS scheduling drift (±1–2 minutes) as this is a documented Apple platform behavior, acknowledged by both parties in writing.

Post-warranty bug fixes and feature additions are available at the standard hourly rate of PKR 2,500/hour.

7. Revisions & Feedback

Each sprint delivery includes one round of consolidated feedback and revision. Revision requests must be submitted within 48 hours of build delivery. Requests that materially change agreed functionality are treated as scope changes and quoted separately.

8. Termination

Either party may terminate this agreement with 7 days written notice. In the event of termination, all work completed to date will be delivered to the client, and the client will pay for all completed sprint work at the agreed milestone rates. Unused advance payment will be refunded on a pro-rata basis.

9. Governing Law

This agreement is governed by the laws of Pakistan. Any disputes will first be resolved through good-faith negotiation. If unresolved within 5 business days, disputes will be submitted to binding arbitration in Lahore, Pakistan.

# 09 — Signature & Sign-off

By signing below, both parties confirm that they have read, understood, and agreed to all terms and conditions outlined in this proposal. This signed document, together with the Technical Proposal (FG-2026-WB-TECH-002), constitutes the binding agreement between the client and FousGen.

Agreement Summary

| Project | Total Investment | Estimated Duration |
| --- | --- | --- |
| WhisperBack v1 | PKR 320,000 | 7–8 Weeks |

Acknowledgements

| Acknowledged Item | Client | FousGen |
| --- | --- | --- |
| iOS scheduling tolerance of ±1–2 minutes is an Apple platform constraint, not a defect | ☐ | ☐ |
| Android battery optimization may require user action to whitelist the app | ☐ | ☐ |
| App Store and Google Play developer account fees are the client’s responsibility | ☐ | ☐ |
| Scope changes after Phase 4 (Week 5) will be quoted separately and require written approval | ☐ | ☐ |
| Final IP transfer occurs upon receipt of Milestone 3 (final payment) | ☐ | ☐ |
| Project handover package includes source code, AWS access, signing keys, and documentation | ☐ | ☐ |
| 30-day bug warranty begins from the date of App Store submission | ☐ | ☐ |
| GPS coordinates are processed on-device only and never transmitted to FousGen’s servers | ☐ | ☐ |

| Client Authorization |
| --- |
| Full Name |  |
| Designation / Title |  |
| Company / Organization |  |
| Signature |  |
| Date |  |

| FousGen Authorization |
| --- |
| Full Name |  |
| Designation / Title |  |
| Signature |  |
| Date |  |

Ready to Begin?

Sign and return this proposal to initiate onboarding. FousGen will send account setup instructions and a project board invitation within 24 hours of receiving the signed document and initial payment.